## Slide 1: Planning a Software Project
L2 Coding

## Slide 2: Recall from last lesson
Visit
http://retrieval.toolsforteaching.co.uk
Code: pyrr8e

## Slide 3
Phones
a small reminder…
once you have authenticated phones should be in the pockets on the wall

## Slide 4: Planning a Software Project
L2 Coding

## Slide 5: Learning Objectives
By the end of the lesson students will be able to:
Identify the key stages of the Software Development Lifecycle (SDLC).
Explain what happens in the planning stage, including requirements analysis and design.
Describe why planning is important in preventing risk, reducing cost/time overruns, and ensuring clear requirements.
Apply planning techniques to outline a small software project.

## Slide 6: Robot Planning
I need a robot…
…and I need a programmer
Rules:
  Programmer can only speak, no pointing/gestures.
  Robot follows instructions literally.

## Slide 7: Output

## Slide 8: Conclusion
What went wrong?
Why didn’t the robot match the intended design?
Which instructions were unclear or missing?
How does this relate to planning a software project?
What do you think is included in the planning stage of the SDLC?

## Slide 9: Emoji Instructions Challenge
🔑 ➡️ 🚪 ➡️ 🙂
☕ ➕ 🔥 ➕ 💧 ➡️ 😀
💻 ➡️ 📝 ➡️ 💾 ➡️ ✔️
🏠 ➡️ 🚌 ➡️ 🏫
👨‍💻 ➡️ 🐞 ❗ ➡️ 🔧 ➡️ 😀
In pairs
7 mins
This is like interpreting unclear client requirements

## Slide 10: Answers

## Slide 11: Answers

## Slide 12: Debrief
Did everyone interpret the emojis the same way?
Why not?
How does this show that clients often provide unclear requirements?
What must developers do during the planning stage to avoid misunderstandings?

## Slide 13
Planning =
Requirements
+ Design

## Slide 14: Requirement Gathering
Understanding what is required
Who will be using the software?
In what circumstances?
What data do I need?
What do I need to do to that data?
What do I need to output?
Note this down

## Slide 15: User Stories
These are descriptive sentences which describe what users will do.
Note this down
“As a customer, I want to add items to my shopping cart and be able to modify quantities or remove items before checkout"
"As a new user, I want to register an account so that I can log in and save my preferences for next time"

## Slide 16: Constraints
Budget
Time
Scope (what we are doing)
Note this down
The Project Management Triangle highlights necessary trade-offs:
Quickly + Cheaply = Not Well Speed and affordability often lead to lower quality, potential errors, or an end product that does not fully meet requirements.
Quickly + Well = Not Cheap Achieving high quality on a tight deadline requires significant investment, such as additional resources, overtime, or top-tier talent, all of which increase costs.
Well + Cheaply = Not Quickly Prioritizing high quality and a low budget means progress will be slower, as limited resources result in extended timelines.

## Slide 17: Design decisions
With the Constraints in mind, certain design decisions must be made
  Things to include
  Things to delay until the next version
  Things to not do
This is often referred to as MoSCoW
Must have, Should have, Could have, Won’t have
This ensures the project doesn’t get so large it can never be delivered.
Note this down

## Slide 18: Wireframes
Designing the layout.
Often starts on paper with a pencil
Then moves to a wireframe app like Mockitt or Canva
Can demonstrate functionality and user flow
Note this down

## Slide 19: Data Structures
Entity Relationship Diagrams (ERD)
Show data fields, data types and the relationships between tables
Note this down

## Slide 20: Technologies to use
Is this a Mobile App?
  Native Android or iOS?
  Hybrid App?
  Web Only App?
  Desktop App – Windows, OSX, Linux?
Note this down

## Slide 21: Project Risks
The project scope might change in the middle of development
Staff may leave and new staff might need to be brought up to speed
Other risks might be identified which can place the project in jeopardy
Note this down

## Slide 22: Why planning matters:
Avoids scope creep
Ensures developers know what to build
Reduces bugs in later stages
Saves time/cost
Allows teams to work in parallel
What could go wrong if planning is skipped?

## Slide 23: Research Task: How Do Real Companies Plan Software?
I will allocate to you one method for you to research:
  Agile User Stories
  Kanban boards
  Gantt charts
  UML diagrams
  Wireframes
  Functional & Non-Functional Requirements
  MoSCoW prioritisation
  Flowcharts
In small groups
10 mins researching
Produce a 1-2 minute explanation:
What the method is
Who uses it
Why it is useful in planning
You will all be asked to present to the class. EMail Powerpoints to simonrundell@exe-coll.ac.uk

## Slide 24: Mini-Project Planning Task
Your brief: “Create a simple quiz app for 10–12-year-old users. The app should allow multiple-choice questions, track scores, and show a final result.”
Produce a planning sheet containing
  Requirements list (functional + non-functional)
  Stakeholders
  Constraints (time, budget, skills)
  Wireframe or sketch
  Success criteria
Working Independently
20 mins
“Who will use it?”
“What must it do?”
“What would be nice but not essential?”

## Slide 25: One thing I learned today…

## Slide 26: Homework
Refine your mini-project planning sheet into a formal document including:
  Purpose of the software
  Expected users
  System requirements
  Risks and mitigations
  Annotated design
  Outline SDLC plan
  Add it to your OneNote workbook